Project Planning Logic

Standard Laptop Procurement Automation

| Team ID | SWTID-2026-5382 |
| --- | --- |
| Project Name | Streamlining IT Procurement: Automating Standard Laptop Orders with Flow Designer |
| Planning Method | Sprint / Epic / User Story / Story Point |
| Story Point Scale | 1 – Very Easy, 2 – Normal, 3 – Moderate, 5 – Difficult |

Planning Logic

A Sprint is a fixed period in which the team works to complete a set of tasks. An Epic is a large project task that is broken into smaller User Stories. A Story is a small task that is part of an Epic. A Story Point represents the estimated effort required to complete a story.

For this project, the Fibonacci-style story point scale is used: 1 = Very Easy, 2 = Normal, 3 = Moderate, and 5 = Difficult.

Sprint 1

| Epic | User Story | User Story Number | Story Points |
| --- | --- | --- | --- |
| Standard Laptop Request (Epic 1) | Placing Standard Laptop Request | USN-1 | 2 |
| Request & Approval (Epic 2) | Submitting Request for Approval | USN-2 | 2 |
| Request & Approval (Epic 2) | Viewing Approval Status | USN-3 | 1 |
| Flow Automation (Epic 3) | Triggering Standard Laptop Task Flow | USN-4 | 3 |
| Flow Automation (Epic 3) | Creating Catalog Task after Approval | USN-5 | 3 |

Total Story Points in Sprint 1 = 2 + 2 + 1 + 3 + 3 = 11

Sprint 2

| Epic | User Story | User Story Number | Story Points |
| --- | --- | --- | --- |
| Task Standardization (Epic 4) | Populate Laptop Configuration Description | USN-6 | 2 |
| Hardware Assignment (Epic 5) | Assign Catalog Task to Hardware Group | USN-7 | 3 |
| Workflow Verification (Epic 6) | Verify Catalog Task under Requested Item | USN-8 | 2 |
| Status Tracking (Epic 6) | View Updated Request / Task Status | USN-9 | 2 |
| Testing & Documentation (Epic 7) | Test Complete Workflow and Prepare Demo | USN-10 | 3 |
| Testing & Documentation (Epic 7) | Complete Project Documentation | USN-11 | 2 |

Total Story Points in Sprint 2 = 2 + 3 + 2 + 2 + 3 + 2 = 14

Total Story Points and Velocity

Sprint 1 = 11 Story Points

Sprint 2 = 14 Story Points

Total Story Points = 11 + 14 = 25

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 25 / 2 = 12.5 Story Points per Sprint

Planned Team Velocity = 12.5 Story Points per Sprint

Project Access Details

| Team ID | SWTID-2026-5382 |
| --- | --- |
| Demo URL | https://drive.google.com/file/d/1Cc44w6XjC1cd4XsVB3OEvv0k43aeyCIx/view?usp=sharing |
| GitHub Repository | https://github.com/ukchelliah-png/Automating-Standard-Laptop-Orders-ServiceNow |

Note: The story points and velocity above are planned estimates adapted to the Standard Laptop automation project; they are not claimed as actual historical completion measurements.